| TO | Peter Winder |
| --- | --- |
| COPIEd to | Paul Kos, Wayne O’Donnell |
| From | Graeme Campbell |
| Date | 7 August 2014 |
| File NUMBER | N/50/01/04-v10 |

FOR YOUR INFORMATION

Local Government Commission request for Extra Information

This information follows up on the request from the LGC for further information on flood protection matters:

Viability of multiple unitary authorities

- Flood control infrastructure planned for next 20-30 years

  - Maintenance, renewal and new

  - Wairarapa, Kapiti and Hutt

  - Costs and funding

  - Insights into risk vs l.o.s. and our decision-making

- be forward looking about capability/capacity rather than looking at the past

Flood control infrastructure planned for the next 30 years

- Planned activities for investment in maintaining and improving Flood Protection infrastructure over the next 30 years

Much of this has been set out in the attached (and previously supplied) Local Government Questionnaire Flood Control.  The questionnaire focussed on investment over the next 10 years but also covered some comment about the 20 years further out from that.

We are currently working on an infrastructure plan that will specifically pick up the out years beyond the 10 year LTP but it is only in draft form at this stage.    The table below provides an indication of our thinking on likely capital expenditure into the future. What the figures show at a broad level is that based on current knowledge the investment in improving flood infrastructure in Kapiti may slow from the previous years, will continue in the Hutt and is likely to need to be increased substantially in the Wairarapa.

|  | Annual Maintenance Expenditure projected to be constant for the next 10 years | Capital Expenditure years 1-10 In 12-22 LTP | Capital Expenditure Years 11-30 First Cut estimate |
| --- | --- | --- | --- |
| Hutt | $12.0M | $52.0M | $90.0M |
| Kapiti | $1.0M | $10.0M | $10.0M |
| Wairarapa | $3.0M | $15.0M | $50.0M |
| Total | $16.0M | $77.0M | $150.0M |

Please note:  The capital expenditure for years 11-30 is an estimate only based on the initial work undertaken to prepare the regional Councils 30-year infrastructure plan.  These figures will be reviewed by November 2014 and then further refined as the floodplain management planning work and asset management work detailed in the Infrastructure plan is refined in future years.

- Funding Flood protection work.

Flood protection works are funded up to 50% from a general rate across the region and the remaining percentage (50% up to 100%) from the direct beneficiaries.  The 50% regional contribution reflects the significant value the region has placed on the flood protection benefits that accrue to the wider catchment, the region and the nation.  Currently there is no national contribution to flood protection works though benefits accrue to the State highway network kiwi rail, power and utility operators, health, education, DOC and other government assets that are non-rateable.  The size of the Wellington region enables these benefits to be spread over a large community without an undue burden on individual ratepayers.  In a smaller unitary there would be far few ratepayers to spread these wider regional and national benefits over resulting in a need to either lower the level of service or increase rates on those deemed to be direct beneficiaries. Affordability would become a major issue with the risk that some assets would not be maintained to current standards.

- Our risk management strategy takes a regional approach so as to spread that risk as widely as possible.

In the Wairarapa, we have a population of 40,000 people with $160M of flood protection assets at a ratio of $4000 per person.  Across the Wellington region we have a population of 450,000 people with $260M of assets giving a ratio of $580 per person.  A larger Councils ability to therefore spread risk and manage the financial consequence of a major loss is greatly increased. The draft Infrastructure Strategy 2015 section on resilience to natural hazards briefly outlines how these risks are managed and reflects the information previously provided in the LG Commissions questionnaire.  In the wake of the Christchurch earthquake the Government is looking at how it can limit its liability which is currently broadly agreed at 60% of the loss.  Any limiting of the Governments exposure would likely have to fall back on the Community and the smaller the community of interest the greater the burden would be.  Greater Wellington has established reserve funds to manage some of the likely loss as well as buying insurance. The Regional Council has been able to balance the mix of reserves, insurance and borrowing to efficiently provide cover for a major natural hazard event.  We have also had an ability to adapt to the changing insurance market in the wake of the Christchurch earthquake that would not be possible in a smaller unitary authority without imposing a heavy burden on existing ratepayers.  The mix between reserves, insurance and potential borrowings has been changed to mitigate the effect of sharply increased insurance premiums - an option not readily available to some Councils.

Forward look at capability and capacity

- Regional scale important for specialisation and effective teams

Greater Wellington is considered to be a leader at a national level in the way we manage natural hazards.  This has been made possible by having a small specialist team providing input at a regional level.  We are able to have the necessary specialists in the areas of Asset Management, Hydraulic modelling, GIS, flood forecasting, flood warning, statutory and environmental planning, and river geomorphology. This small team then works with a range of consultant experts to undertake the necessary work.

In the area of hydraulic modelling, for example, we are able to have one specialist modeller and a junior support person for the whole region.  The specialist modeller is able to manage all of the necessary setting of modelling standards, management and running of models, procurement of new models and peer review.  Management of these aspects of our modelling is a core function of the Flood Protection department and needs to be in house. In this way the specialist modeller is able to be the “smart purchaser” of core services such as developing new and updating existing hydraulic models while keeping the necessary control of the models in house.  It would not be efficient or cost effective to have one such specialist modeller in each of the smaller unitary authorities.  Other specialist staff in the flood protection team operate on the same basis as the hydraulic modeller, where they are essentially the “smart purchaser” of consulting services.

There are significant issues facing the regions flood protection schemes into the future.  Most of the major schemes were established in the 1950’s and 60’s under a programme lead by the Government who provided 75% of the funding.  While the schemes have been maintained at a base level, changes due to climate change and other slower geomorphological change will present major future challenges.  An 800mm rise in sea level will have serious impacts or our ability to maintain the current levels of service as will a predicted 25% increase in peak flood discharges.  In addition to this are the slower geological changes that are happening such as scouring of river channel levels in the upper catchment and siltation in the lower reaches. Developing strategies for managing these changes will require significant technical input and likely result in a demand for further investment in physical works on the ground. Appropriately managing our rivers and streams, which are truly national assets, will place a very high burden on a few ratepayers if multiple unitary authorities are established rather than managing these assets at the regional scale.

- Regional scale can help fund insurance and facilitate innovative approaches to self-insurance

Building resilience into our flood protection infrastructure is critical to GWRC as it is these assets that help protect our communities from significant risks.

The major natural hazards relating to our flood protection assets are damage from major earthquakes and damage from floods. Major earthquakes could result in cracking and slumping of stop banks, foundation settlement and cracking of concrete structures, cracking of river berms, and slumping of rock edge protections.  Flood protection assets on land subject to liquefaction may also be damaged.

Assets located within fault zones would likely be completely destroyed by the rupture of those faults.  For example Hutt River assets located in the Wellington fault zone.  It is also possible that a Wellington fault movement could cause major subsidence in the lower Hutt Valley reducing the capacity of the flood defences.

GWRC relies on insurance and self-insurance to pay for the repair or rebuild of assets following an earthquake event. Flood events themselves also have the potential to damage our flood protection assets and deposit large quantities of gravel in lower reaches of rivers.  Flood events with a return period of up to five years may cause some damage to assets.  We provide adequate funding in our annual maintenance budgets to accommodate such repairs.  For flood events between 5-25 years, top up funding is available, if necessary, from the Flood Contingency Reserve.

Larger floods (between 25-40 year return period) may cause considerable damage to assets.  To cover these situations GWRC has a Major Flood Protection Recovery Fund.  Where damage exceeds the balance of either or both funds, borrowing may be necessary to carry out the repairs.

Floods with a return period in excess of 40 years may be eligible for some government funding otherwise damage would be funded by borrowing.  GWRC also maintains natural disaster insurance for some physical assets such as barrage gates, dams, and large concrete structures.

Graeme Campbell

Manager

Flood Protection

DD: (04)830 4062

graeme.campbell@govt.nz